Alan review and upload user reports, end of march

Model the CMDB connection, David Hirens

Chris, send David Hirens confirmation management plan

Chris, document approach to CMDB at secret

CMDB highlight the solution design (done)

Keith, receive briefs from steve on

David, advice on who is going to be with you on process summary

Steve, share the plan with alan

Chris r, request approval from john

Risk - Adjust plan

Request for change needs to be sent out for the MSP’s, need to respond within a month

Enough funding for lyn to raise the request

Produce technical requirements that need to go into the RFC’s

RFC’s need to be out by end of March